Notes to self

Find more datasets that the models can be tested on to compare results.
Compare results with implemented and existing models.

## 🔹 Core Goal (Doable in 1 Month)
Title: Comparative Study of Sequential and Attention-Based Neural Architectures for Sentiment Analysis
You will implement:
1. RNN
2. LSTM
3. GRU
4. Transformer (basic encoder–decoder, small-scale — not full BERT)
Dataset(s):
- IMDB (main dataset, small and clean)
- Optional extension: SST-2 or Amazon Reviews (for final comparison only)

## 🔹 Timeline Breakdown (Realistic 4–6 Weeks Plan)
Week	Task	Description
Week 1	Setup + Data Preprocessing	Learn dataset handling (IMDB via Keras or HuggingFace Datasets), basic tokenization, padding, and embedding creation (GloVe or learnable).
Week 2	Implement RNN + LSTM + GRU	Start with PyTorch’s low-level modules (nn.RNN, nn.LSTM, nn.GRU), or a minimal manual loop version using matrix multiplications for one model. Train and test on IMDB.
Week 3	Implement Transformer (simplified)	Implement a small transformer (2 encoder + 2 decoder layers, small hidden size, few heads). Use IMDB first. Don’t fine-tune BERT — build a light version yourself.
Week 4	Training, Comparison & Visualizations	Compare accuracy/F1/training time. Plot learning curves. Add optional attention heatmap for interpretability.
Week 5–6 (buffer)	Optional	Try the same models on SST-2 or Amazon dataset and note result differences. Write the report with plots and tables.

## 🔹 Effort Estimate (per week)
Type	Hours/Week (approx.)
Learning & reading	6–8
Coding	8–10
Testing & visualization	3–4
Report writing	3–4 (last two weeks)

So about 15 hours/week is sufficient to complete this comfortably.

## 🔹 Simplifications to Keep It Realistic
- Don’t build a massive Transformer — keep it 1–2 layers, 2–4 heads, small hidden size.
- Don’t train from scratch on huge data — use IMDB (25k samples).
- Use torchtext or keras.datasets.imdb for data to save preprocessing time.
- Keep comparisons simple: Accuracy + F1 + Training Time.
- Interpretability can be as simple as plotting attention weights as a heatmap for a few sentences.

## 🔹 Stretch Goals (Only if Time Permits)
- Add SST-2 or Amazon dataset for generalization check.
- Add Grad-CAM or saliency visualization for CNN/RNN models.
- Fine-tune DistilBERT and compare with your small Transformer.

### Suggested timeline fit
Week	Task	Description
Week 1	Literature review + dataset setup	Choose dataset (IMDB, SST, etc.), clean text
Week 2–3	Train RNN, LSTM, GRU models	Compare performance
Week 4	Train Transformer / BERT	Fine-tune pretrained model
Week 5	Visualize model behavior	Generate attention + saliency visualizations
Week 6	Write report + discussion	Compare results, finalize references, format thesis